RUSSIAN MILITARY LOSSES

Interactive Data Website — Project Plan

| Version | 2.0 |
| --- | --- |
| Status | Phase 8 In Progress |
| Stack | React 18 + Vite 5 + Recharts |
| Deploy Target | Vercel (Free Tier) |
| Repo | github.com/dmitreyg/russian-losses |
| Data Source | russian-casualties.in.ua API |
| Last Updated | March 2026 |

Tracking confirmed Russian military personnel and equipment losses in Ukraine from Feb 24, 2022 to present.

# 1. Project Overview

This document defines the full phased plan for the Russian Military Losses website — an interactive, data-driven platform presenting verified loss figures with minimal, impactful design.

## 1.1 Goals

- Present confirmed Russian military losses data in a clear, impactful visual format

- Support English and Ukrainian language with seamless toggle

- Maintain political neutrality — no flags, no political symbols

- Provide forecasting with transparent methodology (linear regression + confidence bands)

- Deploy free on Vercel with no backend dependency

## 1.2 Design Principles

- Dark-first aesthetic: near-black #08080e background, cold blue #4a9eff accent, #ff4444 for spikes

- Fonts: Syne (display headings) + JetBrains Mono (numbers)

- All colors via CSS variable tokens — light/dark theme via root class toggle

- Realistic SVG military equipment icons, no photography or flags

- Dynamic year detection — current year always from new Date() at runtime, never hardcoded

## 1.3 Data Source

- API endpoint: https://russian-casualties.in.ua/api/v1/data/json/daily

- Returns daily records from Feb 24, 2022 to present

- 13 loss categories: personnel, tanks, apv, artillery, mlrs, aaws, aircraft, helicopters, uav, vehicles, boats, missiles, se

- No authentication required — public JSON API

# 2. Site Architecture & Pages

## Page 1 — Overview (Home)

- War-day counter (dynamic, from Feb 24 2022)

- Cumulative stats for all 13 categories

- Year-over-year comparison chart

- 24-month rolling trend line

- Year navigation cards (2022, 2023, 2024, 2025, Current, Forecast)

## Page 2 — Year Pages (2022–2025)

- Hero section with year total and context

- Peak month and trough month highlight cards

- Monthly bar chart for the year

- Category composition breakdown

- Citation cards (analyst tweets/social posts)

- Milestone timeline for the year

## Page 3 — Current Year Hybrid Page

- Actual data for completed months

- Forecast for remaining months of the current year

- Dynamic — never requires code changes when year rolls over

- Dashed line + shaded band for forecast portion

## Page 4 — Next Year Forecast Page

- Full 12-month projection using trailing 12-month linear regression

- Plus/minus 15% confidence band rendered as shaded area

- Auto-retires when real data arrives for that year

## Page 5 — Analysis Page

- Category selector (multi-select)

- Multi-year trend overlay chart

- Year-over-year comparison table

- Monthly heatmap across all years

- Top 10 single-day or single-month spikes

# 3. Technical Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | React 18 + Vite 5 | Single-page app, fast HMR, optimized build |
| Charts | Recharts | Bar, line, area charts — composable + responsive |
| Forecasting | Vanilla JS linear regression | Trailing 12 months, ±15% confidence band |
| Styling | CSS custom properties | Token-based, dark/light theme via :root class |
| Fonts | Google Fonts CDN | Syne (headings) + JetBrains Mono (numbers) |
| Routing | React Router | Client-side routing, Vercel SPA redirect config |
| i18n | React Context | EN/UK translation objects, toggled via context |
| Deployment | Vercel Free Tier | vercel.json configured for SPA routing |
| Source Control | GitHub | repo: dmitreyg/russian-losses |

# 4. Phased Delivery Plan

Phase 1 Foundation & Data Layer [Complete]

Set up the project scaffold, data fetching, and core utility functions.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P1-T01 | Initialize Vite + React 18 project | Dev | Complete | npm create vite |
| P1-T02 | Configure vercel.json for SPA routing | Dev | Complete | Rewrite all to index.html |
| P1-T03 | Set up Google Fonts (Syne + JetBrains Mono) | Dev | Complete | CDN import in index.html |
| P1-T04 | Define CSS variable token system | Dev | Complete | Dark + light theme tokens |
| P1-T05 | Implement API fetch + caching utility | Dev | Complete | Fetch daily JSON, memoize |
| P1-T06 | Build data aggregation helpers | Dev | Complete | Daily → monthly → yearly |
| P1-T07 | Implement linear regression utility | Dev | Complete | Vanilla JS, trailing 12mo |

Phase 2 Layout & Navigation [Complete]

Build the shell: routing, language context, theme toggle, and nav structure.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P2-T01 | Set up React Router with all routes | Dev | Complete | / /year/:y /forecast /analysis |
| P2-T02 | Build EN/UK translation context | Dev | Complete | useTranslation hook |
| P2-T03 | Implement dark/light theme toggle | Dev | Complete | :root class swap |
| P2-T04 | Build responsive nav + header component | Dev | Complete | Language + theme controls |
| P2-T05 | Create reusable chart wrapper components | Dev | Complete | Recharts base configs |

Phase 3 Overview Page [Complete]

Home page with war-day counter, cumulative totals, and year nav cards.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P3-T01 | War-day counter (dynamic) | Dev | Complete | Days since Feb 24, 2022 |
| P3-T02 | Cumulative stats grid (13 categories) | Dev | Complete | SVG icons per category |
| P3-T03 | Realistic SVG military icons (13 types) | Design | Complete | In-file SVG components |
| P3-T04 | Year-over-year bar chart | Dev | Complete | Recharts BarChart |
| P3-T05 | 24-month trend line chart | Dev | Complete | Recharts LineChart |
| P3-T06 | Year navigation cards | Dev | Complete | Links to year pages |

Phase 4 Year Pages (2022–2025) [Complete]

Individual year pages with monthly breakdown, category analysis, and milestones.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P4-T01 | Year page component (dynamic by URL param) | Dev | Complete | useParams year detection |
| P4-T02 | Hero section with year totals | Dev | Complete | Top categories highlighted |
| P4-T03 | Peak / trough month cards | Dev | Complete | Auto-computed from data |
| P4-T04 | Monthly bar chart for the year | Dev | Complete | Recharts BarChart |
| P4-T05 | Category composition donut/bar | Dev | Complete | Recharts ComposedChart |
| P4-T06 | CitationCard component (placeholder) | Dev | Complete | Author, handle, text, date, url |
| P4-T07 | Milestone timeline component | Dev | Complete | Key events per year |

Phase 5 Current Year Hybrid Page [Complete]

Current year page showing actual data + forecast for remaining months dynamically.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P5-T01 | Dynamic current year detection | Dev | Complete | new Date().getFullYear() |
| P5-T02 | Split actual vs forecast months | Dev | Complete | Based on last data date |
| P5-T03 | Forecast line (dashed) + confidence band | Dev | Complete | ±15% shaded area |
| P5-T04 | Visual join between actual and forecast | Dev | Complete | Recharts ComposedChart |
| P5-T05 | Methodology disclosure panel | Dev | Complete | Explains regression approach |

Phase 6 Next Year Forecast Page [Complete]

Full 12-month projection page that auto-retires once real data arrives.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P6-T01 | Next year detection (new Date() + 1) | Dev | Complete | Never hardcoded |
| P6-T02 | 12-month projection chart | Dev | Complete | All months forecasted |
| P6-T03 | Confidence band rendering (±15%) | Dev | Complete | Shaded Recharts area |
| P6-T04 | Auto-retire logic when real data present | Dev | Complete | Redirects to year page |
| P6-T05 | Forecast summary stats table | Dev | Complete | Projected totals by category |

Phase 7 Analysis Page [Complete]

Deep-dive analytical views: multi-year overlays, heatmaps, and spike detection.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P7-T01 | Category multi-selector UI | Dev | Complete | Checkbox group, all 13 categories |
| P7-T02 | Multi-year trend overlay chart | Dev | Complete | Recharts LineChart, multi-series |
| P7-T03 | Year-over-year comparison table | Dev | Complete | % change columns |
| P7-T04 | Monthly heatmap component | Dev | Complete | Color scale by density |
| P7-T05 | Top 10 spike detector | Dev | Complete | Sorted by daily delta |

Phase 8 Twitter / Social Citation Cards [In Progress]

Replace placeholder citation cards with real curated tweets from credible war analysts.

Credible sources to draw from:

- @KofmanMichael — Michael Kofman (Russia military analyst, CNA/Carnegie)

- @RALee85 — Rob Lee (FPRI Senior Fellow, Russian military doctrine)

- @DefMon3 — Defense Monitor (open-source conflict tracking)

- @Poulet_Rotiss — Conflict OSINT aggregator

- @UAConflict — Ukraine Conflict Monitor

- @WarMonitor3, @GeoConfirmed, @noel_reports — OSINT trackers

Required per year page:

- 3–5 tweets for the peak loss month

- 3–5 tweets for the trough (slowest) month

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P8-T01 | Research 2022 peak month citations | Research | Pending | Summer 2022 Donbas offensive period |
| P8-T02 | Research 2022 trough month citations | Research | Pending | Slowest loss month in 2022 |
| P8-T03 | Research 2023 peak month citations | Research | Pending | Spring/summer 2023 counteroffensive |
| P8-T04 | Research 2023 trough month citations | Research | Pending | Slowest month in 2023 |
| P8-T05 | Research 2024 peak month citations | Research | Pending | Peak attrition period 2024 |
| P8-T06 | Research 2024 trough month citations | Research | Pending | Slowest month in 2024 |
| P8-T07 | Research 2025 peak month citations | Research | Pending | Based on current data |
| P8-T08 | Integrate citations into CITATIONS_DATA obj | Dev | Pending | Static JS object per year |
| P8-T09 | Verify all URLs resolve + content accurate | QA | Pending | Manual check each tweet |

Phase 9 QA & Polish [Pending]

Cross-browser testing, accessibility review, performance validation, and final polish.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P9-T01 | Cross-browser test (Chrome, Firefox, Safari) | QA | Pending | Desktop + mobile viewports |
| P9-T02 | Dark/light theme visual audit | QA | Pending | All pages both themes |
| P9-T03 | EN/UK language completeness check | QA | Pending | No untranslated strings |
| P9-T04 | Lighthouse performance audit | QA | Pending | Target score 90+ |
| P9-T05 | Accessibility review (WCAG AA) | QA | Pending | Focus, contrast, ARIA |
| P9-T06 | Mobile responsive audit (320px–1440px) | QA | Pending | All breakpoints |
| P9-T07 | Chart tooltip and interaction testing | QA | Pending | All chart types |

Phase 10 Deployment & Launch [Pending]

Final production deployment to Vercel via GitHub integration.

| ID | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| P10-T01 | Push final code to GitHub main branch | Dev | Pending | github.com/dmitreyg/russian-losses |
| P10-T02 | Connect Vercel project to GitHub repo | DevOps | Pending | Auto-deploy on push |
| P10-T03 | Verify vercel.json SPA routing in production | DevOps | Pending | All routes must resolve |
| P10-T04 | Configure custom domain (if applicable) | DevOps | Pending | Optional |
| P10-T05 | Smoke test all pages on production URL | QA | Pending | All 5 page types |
| P10-T06 | Verify API calls work from Vercel origin | QA | Pending | CORS check |
| P10-T07 | Monitor Vercel build logs | DevOps | Pending | No build errors |
| P10-T08 | Tag v1.0 release on GitHub | Dev | Pending | Semantic versioning |
| P10-T09 | Archive deployment zip as backup | Dev | Pending | russian-losses-app.zip |

# 5. File Deliverables

| File | Type | Description |
| --- | --- | --- |
| russian-losses-v2.jsx | React Component | Full single-file React application |
| russian-losses-app.zip | Deployment Package | Vite project with all config files |
| project-plan.docx | Documentation | This document — full phased project plan |
| year-page-prototype.html | Design Prototype | Static HTML visual prototype of year page |
| vercel.json | Config | SPA routing config for Vercel deployment |
| vite.config.js | Config | Vite build configuration |
| package.json | Config | Node dependencies and scripts |
| README.md | Documentation | Setup, development, and deployment guide |

# 6. Key Engineering Rules

## No Hardcoded Years

Current year and next year are always computed at runtime using new Date().getFullYear(). Year pages use URL params. Forecast pages detect which years have real data.

## Forecasting Methodology

Linear regression over trailing 12 months of actual data. Confidence band is ±15% of the regression line value. Rendered as a dashed line (forecast) with a shaded area (band). The forecast section begins the day after the last confirmed data record.

## Internationalization

All UI strings live in a single translation object keyed by EN and UK. Language context is provided via React Context. No third-party i18n library required.

## Theme System

All colors are CSS custom properties (--color-bg, --color-accent, etc.). Theme is toggled by adding/removing a .light class on :root. No inline styles. All chart colors also reference CSS variables.

## GitHub Authentication

GitHub no longer accepts password authentication. Use a Personal Access Token embedded in the remote URL: git remote set-url origin https://TOKEN@github.com/dmitreyg/russian-losses.git

End of Document